| S.N. NYAGA AND COMPANY ADVOCATES | 2026 WORKING AID |
| --- | --- |

KENYA · VIRTUAL ASSETS · LICENSING READINESS

VASP 2026

Transition & Licensing
Readiness Checklist

Activity classification  ·  CBK and CMA routes  ·  Capital  ·  Governance
Nine policy workstreams  ·  Application evidence  ·  30/60/90-day plan

| TRANSITION 4 NOV 2026 | Existing-provider transition checkpoint Section 47 of the Virtual Asset Service Providers Act gave existing providers one year from commencement to comply. Confirm the current legal and regulatory position for the specific business before relying on any date or route. |
| --- | --- |

| Prepared by | S.N. Nyaga & Company Advocates |
| --- | --- |
| Reviewed | 17 August 2026 |
| Use | Editable internal readiness record; general information only |

| 01 | START HERE How to use this working aid |
| --- | --- |

IMPORTANT This checklist is not a licence application, legal opinion, compliance certification or substitute for current forms and directions issued by CBK or CMA. It is designed to identify gaps, owners, evidence and decisions before formal engagement or submission.

Record the operating facts before selecting a licence.

[ ] Complete the activity map for each product, group entity, customer segment and revenue line.

[ ] Treat custody, control of private keys, exchange, advice, payment processing, token issuance and stablecoin functions separately.

[ ] Assign one accountable executive and one board sponsor to the transition programme.

[ ] Use document IDs, owners and dates; do not paste confidential customer, wallet or transaction data into this file.

[ ] Reconfirm current regulations, application forms, fees, guidance and regulator directions immediately before filing.

Organisation and review record

Legal entity / group  ______________________________________________________________

Primary product or service  ______________________________________________________________

Existing operator in Kenya?  [ ] Yes  [ ] No  [ ] Unclear  ______________________________________________________________

Board sponsor  ______________________________________________________________

Programme lead  ______________________________________________________________

Counsel / compliance adviser  ______________________________________________________________

Last board review date  ______________________________________________________________

First 72-hour actions

[ ] Freeze unapproved product expansion until the perimeter map is complete.

[ ] Identify all Kenya-facing revenue, users, marketing, settlement and custody touchpoints.

[ ] Open a controlled evidence repository with an index, version owner and approval state.

[ ] Escalate capital, local-entity, banking, key-person and independent-director gaps.

[ ] Approve a regulator-engagement plan and a no-misleading-statements rule for public communications.

| 02 | PERIMETER AND REGULATOR ROUTE Classify each activity before building the application |
| --- | --- |

The same group may need more than one licence. Record each actual function rather than relying on a product label such as “crypto platform”, “technology provider” or “marketplace”.

| Activity | Route | Operating fact to test | In scope |
| --- | --- | --- | --- |
| Custodial wallet provider | CBK | Custody or control of customers’ private keys / wallet assets | [ ] |
| Payment processor | CBK | Gateway or arranging VA–fiat / VA–VA payment transactions | [ ] |
| Fiat-referenced stablecoin issuer | CBK | Issuance, reserve management and redemption | [ ] |
| Virtual-asset exchange | CMA | Platform facilitating conversion, transfer or exchange | [ ] |
| Virtual-asset broker | CMA | Arranging exchange transactions for clients | [ ] |
| Investment adviser | CMA | Advice on virtual assets, offerings or NFTs | [ ] |
| Virtual-asset manager | CMA | Discretionary management of VA portfolios | [ ] |
| Initial coin offering provider | CMA | Issuing / selling virtual assets to the public | [ ] |
| Tokenisation provider | CMA | Tokenisation of real-world assets | [ ] |
| Token-issuance platform | CMA | Platform for issuance / secondary trading of tokens | [ ] |

Multi-licence and cross-border tests

[ ] Does an exchange also operate its own custodial wallet or control withdrawal keys?

[ ] Does the group receive economic benefit or income from customers or activity in Kenya?

[ ] Which entity contracts, markets, collects fees, controls settlement and owns the technology?

[ ] Are token, NFT or closed-ecosystem claims consistent with the asset's real function and transferability?

[ ] Are there regulated payment, capital-markets, data-protection, consumer or AML/CFT dependencies outside the VASP framework?

Provisional licence route(s)  ______________________________________________________________

Open classification question(s)  ______________________________________________________________

Advice / regulator engagement required by  ______________________________________________________________

| 03 | FINANCIAL READINESS Paid-up capital is a starting threshold—not the full prudential test |
| --- | --- |

The Fifth Schedule differentiates paid-up and liquid-capital requirements by activity. Insurance, reserves, liquidity, segregation and continuing financial requirements may also apply.

| Licence category | Route | Minimum paid-up capital* | Current evidence / gap |
| --- | --- | --- | --- |
| Wallet provider | CBK | KES 150m | [ ] verified |
| Fiat-referenced stablecoin issuer | CBK | KES 300m | [ ] verified |
| Payment processor | CBK | KES 10m | [ ] verified |
| Virtual-asset exchange | CMA | KES 100m | [ ] verified |
| Virtual-asset broker | CMA | KES 10m | [ ] verified |
| Investment adviser | CMA | No prescribed minimum | [ ] verified |
| Virtual-asset manager | CMA | KES 20m | [ ] verified |
| ICO provider | CMA | KES 20m | [ ] verified |
| Tokenisation provider | CMA | KES 10m | [ ] verified |
| Token-issuance platform | CMA | KES 20m | [ ] verified |

* Reference amounts drawn from the final 2026 framework as reviewed on 17 August 2026. Verify the current Fifth Schedule, liquid-capital method, regulator directions and treatment of multi-activity applicants before relying on any amount.

Financial evidence checklist

[ ] Paid-up capital is genuine qualifying capital, traceable to lawful source of funds and reflected in corporate and bank records.

[ ] Liquid-capital, reserve, solvency and 30-day liability calculations are modelled where applicable.

[ ] Three-year forecasts reconcile to customer volumes, fees, staffing, technology, insurance and regulatory costs.

[ ] Client money and virtual assets are segregated from operating assets and third-party creditor claims.

[ ] Audited / verified financial statements, bank evidence, tax records and financial-control policies are current.

[ ] Insurance coverage reflects the nature, scale, custody, cyber, operational and professional risks.

Capital gap and funding owner  ______________________________________________________________

Funding completion target  ______________________________________________________________

| 04 | CORPORATE AND GOVERNANCE Build an accountable Kenyan operating structure |
| --- | --- |

Applicants should be able to show ownership, source of funds, local substance, collective board competence, independent challenge and effective control functions—not nominal appointments.

| Area | Readiness question | Evidence | Done |
| --- | --- | --- | --- |
| Corporate | Kenyan company / registered foreign company; objects; registered office; statutory registers | Company records | [ ] |
| Ownership | Direct and ultimate beneficial ownership; source of funds; significant changes | Structure chart + BO file | [ ] |
| Board | At least three directors; independence and chair / CEO separation tested | Board matrix + consents | [ ] |
| Competence | Financial, legal, compliance, risk and technology experience collectively evidenced | Skills matrix + CVs | [ ] |
| Fit and proper | Directors, senior officers, significant shareholders and beneficial owners | Individual evidence packs | [ ] |
| Control functions | Compliance / MLRO, risk, finance, security and internal assurance ownership | Job descriptions + reporting | [ ] |
| Delegations | Reserved matters, authority limits, incident escalation and regulatory notifications | Board-approved matrices | [ ] |
| Local substance | Office, bank account, records, staffing, accountable officers and operational capability | Evidence bundle | [ ] |

Board decision record

Board sponsor and reporting frequency  ______________________________________________________________

Independent director / competence gap  ______________________________________________________________

MLRO and compliance accountability  ______________________________________________________________

Critical appointment or approval deadline  ______________________________________________________________

EVIDENCE STANDARD Every named role should be supported by a current appointment, responsibilities, reporting line, competence record, conflict disclosure, time commitment and access to systems and management information. Organograms alone do not demonstrate functioning governance.

| 05 | BOARD-APPROVED POLICIES Track the nine core policy workstreams to operating evidence |
| --- | --- |

Do not treat policy approval as completion. Each policy should identify the actual product, systems, thresholds, owners, reporting, records, training, testing and board information used by the business.

| No. | Policy | Minimum operating content to test | Status |
| --- | --- | --- | --- |
| 01 | Risk management | Risk taxonomy, appetite, assessment, controls, KRIs, incidents, reporting | [ ] draft [ ] approved [ ] evidenced |
| 02 | AML/CFT/CPF | Institutional risk, CDD/EDD, PEPs, sanctions, monitoring, STRs, travel rule | [ ] draft [ ] approved [ ] evidenced |
| 03 | Data protection & privacy | Roles, purposes, notices, rights, DPIAs, transfers, retention, breaches | [ ] draft [ ] approved [ ] evidenced |
| 04 | Cybersecurity & IT | Architecture, access, keys, testing, logging, incidents, vendors, recovery | [ ] draft [ ] approved [ ] evidenced |
| 05 | Complaints handling | Channels, ownership, time limits, escalation, redress, root-cause analysis | [ ] draft [ ] approved [ ] evidenced |
| 06 | Market conduct | Listings, dealing, surveillance, disclosures, promotions, abuse prevention | [ ] draft [ ] approved [ ] evidenced |
| 07 | Consumer protection | Fair terms, fees, risk warnings, suitability, asset safeguards, education | [ ] draft [ ] approved [ ] evidenced |
| 08 | Conflicts of interest | Identification, disclosure, controls, recusals, personal dealing, register | [ ] draft [ ] approved [ ] evidenced |
| 09 | Business continuity & DR | Scenarios, recovery targets, backups, communications, dependencies, tests | [ ] draft [ ] approved [ ] evidenced |

Policy-control validation

[ ] Each control has a named owner, system or manual step, record, frequency and exception path.

[ ] Policies use the same service, customer, custody, partner and transaction definitions as the business plan.

[ ] Board approval dates, version history, training and annual / trigger-based review cycles are recorded.

[ ] System screenshots, reports, tickets, logs, test results and sampled case files demonstrate operation.

[ ] Outsourced controls preserve oversight, audit access, incident reporting, subcontracting control and exit capability.

| 06 | OPERATIONAL CONTROL EVIDENCE Connect AML/CFT, custody, technology and conduct to the transaction lifecycle |
| --- | --- |

| Workstream | Control question | Evidence examples | Done |
| --- | --- | --- | --- |
| Customer onboarding | CDD / EDD, beneficial owners, source, purpose, expected activity, risk rating | Sample files; decision log; rules | [ ] |
| Screening | PEP, sanctions, adverse information and targeted financial sanctions across lifecycle | Vendor settings; hits; escalation | [ ] |
| Transaction monitoring | VA and fiat scenarios, wallet risk, velocity, structuring, typologies and alerts | Rules; cases; tuning; MI | [ ] |
| Travel rule | Required originator / beneficiary data, exchange, validation, rejection and records | Data map; messages; exceptions | [ ] |
| Custody and keys | Key generation, storage, access, quorum, recovery, segregation and reconciliation | Architecture; ceremonies; logs | [ ] |
| Customer assets | Legal ownership, account / wallet segregation, daily reconciliation and insolvency protection | Ledgers; statements; legal docs | [ ] |
| Cybersecurity | Access, vulnerability / penetration testing, change, logging, incident and vendor controls | Reports; remediation; tests | [ ] |
| Business continuity | Impact analysis, recovery targets, backups, alternate processes and exercises | BIA; plans; exercise report | [ ] |
| Data protection | Purpose, basis, notices, security, retention, rights, DPIA and transfer safeguards | ROPA; notices; DPIA; contracts | [ ] |
| Customer conduct | Terms, fees, risks, promotions, complaints, suitability and education | Journey; disclosures; complaint MI | [ ] |
| Market integrity | Listing, conflicts, insider dealing, manipulation, surveillance and escalation | Policy; alerts; committee minutes | [ ] |
| Regulatory reporting | Returns, audited financials, incidents, changes, complaints and material events | Calendar; owners; sign-off | [ ] |

TESTING RULE A written control should be traceable to a customer screen, data field, rule, approval, report, case, alert, reconciliation, ticket, log or tested manual procedure. Record any control that depends on a future build or unsigned third-party arrangement as an open gap.

| 07 | APPLICATION EVIDENCE REGISTER Control the file that the regulator will actually review |
| --- | --- |

Use one evidence ID and one approved version for every item. Replace the illustrative rows below with the regulator-specific checklist and current application form.

| ID | Evidence item | Owner | State | Target | Gap / next step |
| --- | --- | --- | --- | --- | --- |
| A-01 | Activity / licence map | Legal / product | Draft | __ / __ / 26 | Open perimeter issue |
| A-02 | End-to-end transaction and custody flow | Product / tech | Draft | __ / __ / 26 | Reconcile to contracts |
| B-01 | Corporate and beneficial-ownership file | Company secretary | Open | __ / __ / 26 | Source of funds |
| B-02 | Fit-and-proper packs | HR / legal | Open | __ / __ / 26 | Independent director |
| C-01 | Business plan and three-year model | CEO / finance | Open | __ / __ / 26 | Capital evidence |
| C-02 | Paid-up / liquid-capital evidence | Finance | Open | __ / __ / 26 | Method verification |
| D-01 | Nine-policy suite and approvals | Compliance | Open | __ / __ / 26 | System mapping |
| D-02 | AML/CFT institutional risk assessment | MLRO | Open | __ / __ / 26 | VA typologies |
| E-01 | Architecture, cyber and key-control evidence | CTO / CISO | Open | __ / __ / 26 | Independent testing |
| E-02 | BCP / DR plan and exercise report | Operations | Open | __ / __ / 26 | Critical vendors |
| F-01 | Customer terms, disclosures and complaints | Legal / conduct | Open | __ / __ / 26 | Journey alignment |
| F-02 | Material vendor, bank and insurance documents | Procurement | Open | __ / __ / 26 | Unsigned items |
| G-01 | Submission consistency and sign-off record | Programme lead | Open | __ / __ / 26 | Board approval |

Version and submission controls

[ ] One controlled index identifies document owner, version, approval, source and submission status.

[ ] Business plan, financial model, product flow, contracts and policies use the same facts and terminology.

[ ] Regulator questions are logged; any answer that changes the model triggers updates across the full file.

[ ] No draft, unsigned or superseded document is submitted without being clearly identified and explained.

[ ] Board and authorised signatories approve the final application record and known open issues.

| 08 | IMPLEMENTATION PLAN A board-owned 30 / 60 / 90-day readiness sequence |
| --- | --- |

The transition timetable is compressed. Use the sequence below to surface blockers early, preserve evidence and keep regulatory statements aligned with operational reality.

| Period | Objective | Priority work | Board evidence |
| --- | --- | --- | --- |
| Days 0–30 | CLASSIFY & STABILISE | Map activities, entities, customers, custody, revenue and cross-border touchpoints | Licence route and critical stop / restructure decisions |
|  |  | Confirm capital, local entity, ownership, board, key officers, bank and insurance gaps | Board-approved gap register and budget |
|  |  | Open evidence repository and complete regulator-engagement brief | Controlled index and engagement plan |
| Days 31–60 | BUILD & TEST | Complete business plan, financial model, policy suite, contracts and disclosures | Application-ready drafts with owners |
|  |  | Implement AML/CFT, screening, monitoring, custody, cyber and resilience controls | System evidence and test results |
|  |  | Close appointments, fit-and-proper, capital, bank, vendor and audit dependencies | Verified supporting evidence |
| Days 61–90 | ASSURE & SUBMIT | Run consistency, legal, financial, technology and control assurance | Remediation tracker and sign-offs |
|  |  | Approve application, transition actions and contingency arrangements | Board minutes and authorised submission |
|  |  | Prepare query management, regulatory reporting and post-licence operating calendar | Response protocol and compliance calendar |

Critical path and decisions

| No. | Decision / blocker | Owner | Due | Board status |
| --- | --- | --- | --- | --- |
| 01 | Licence route / multi-licence position |  |  |  |
| 02 | Capital and lawful source completion |  |  |  |
| 03 | Board / key-person appointments |  |  |  |
| 04 | Custody, banking and safeguarding structure |  |  |  |
| 05 | Technology, audit and vendor readiness |  |  |  |
| 06 | Regulator engagement / submission decision |  |  |  |

| 09 | BOARD REVIEW AND LEGAL SOURCES Close the loop: decision, assurance and current-law check |
| --- | --- |

Board readiness decision

[ ] Route confirmed and application scope approved

[ ] Critical capital, governance, technology and control gaps funded and assigned

[ ] Regulator engagement authorised

[ ] Submission approved subject to recorded conditions

[ ] Contingency / pause / restructure action approved where readiness cannot be achieved

Board meeting / written resolution date  ______________________________________________________________

Chair / authorised signatory  ______________________________________________________________

Conditions and unresolved risks  ______________________________________________________________

Primary sources

↗  Virtual Asset Service Providers Act, 2025

↗  Virtual Asset Service Providers Regulations, 2026 — Legal Notice No. 134

↗  Proceeds of Crime and Anti-Money Laundering Act

↗  Capital Markets Authority — regulatory framework

↗  Central Bank of Kenya — legislation and guidelines

Important notice

This resource provides general information and a working structure as at 17 August 2026. It does not determine whether an activity is regulated, identify every applicable licence, reproduce every application requirement, or constitute legal, tax, financial, technology, AML/CFT or other professional advice. The Act, Regulations, schedules, forms, fees, guidance and regulator directions may change or require fact-specific interpretation. Obtain advice on the complete operating model and check current official sources before acting or filing.

NEED A DEFINED READINESS REVIEW? S.N. Nyaga & Company Advocates can scope an activity-classification review, VASP transition gap assessment, governance and policy workstream, or application-readiness mandate. Begin with a short, non-confidential description of the services, customer locations, custody model and target timetable.

snnyagaadvocates.co.ke/virtual-asset-service-provider-regulation-kenya

info@snnyagaadvocates.co.ke